PR Monitor — Gap Analysis: VPS build vs. new local crawl4ai build - 20260702

Date: 2026-07-02 Context: Evaluating the existing VPS-hosted PR Monitor 1 against a new cfp-monitor build that (a) runs locally on Matt's Windows machine and (b) uses native crawl4ai functionality to accomplish the same ends. Decision locked this session: the new build's crawl runs locally / from a residential connection (not a rented VPS).

1. The reframe (the single most important point)

The headline pain on the VPS — "sites keep blocking us" — is not a crawler-software problem. It is a where-the-crawler-runs problem.

Websites (Cloudflare, 403s, residential-gated pages) block the VPS because the request comes from a rented data-center IP address, which sites distrust by default. Any crawler running there gets blocked; swapping crawling libraries does not change that.

- What "going native with crawl4ai" fixes: the machinery your VPS build hand-rolled — link-following, scoring, crawl orchestration, structured extraction, failure telemetry. crawl4ai ships all of that.

- What "going native with crawl4ai" does NOT fix by itself: blocking. A crawler can only use a proxy/stealth setting; it cannot turn a distrusted data-center IP into a trusted one.

Why the local decision solves it: running the crawl from Matt's own residential connection means requests come from a trusted home IP. That is precisely why the same URLs scored 18/25 PASS on the VPS but get blocked far less from a home connection. The elaborate "Local Browser Recovery + Windows runner" pipeline on the VPS existed only to borrow Matt's home IP after the fact — running locally makes that entire recovery apparatus largely unnecessary from day one.

Plain-English version: The robot was running on a rented data-center computer that websites don't trust, so they slammed the door. Running the same robot from your own office/home connection means the door mostly stays open — no elaborate workarounds needed.

2. Gap analysis — technical (VPS components → native crawl4ai)

| VPS component | What it does | Native crawl4ai equivalent | Verdict |
| --- | --- | --- | --- |
| Step 2 multi-model discovery | LLM proposes candidate URLs | Not crawl4ai (LLM task); prefetch=True two-phase adds on-site link discovery | Keep custom, augment with native prefetch |
| Step 3 crawl + best-first frontier + custom scorer | Prioritized deep crawl | BestFirstCrawlingStrategy(url_scorer=<your scorer>) | Native replaces it — delete hand-rolled frontier; keep your custom scorer (crawl4ai's KeywordRelevanceScorer scores conf pages ~0, so plug scoring.score_link in as the url_scorer) |
| crawl_engine_metrics.json / alerts.jsonl / "0 silent failures" | Per-page success telemetry + fallback counters | result.success / status_code / error_message + content-length/Cloudflare-marker checks | Native gives the raw signals; the quality gate is thin app logic on top (cleaner than custom counters) |
| Step 3.5 local browser recovery + Windows runner | Residential egress for BLOCKED urls | crawl4ai can only accept proxy_config; can't change origin IP | Made largely unnecessary by the local-egress decision |
| batch_processor.py 54-col extract | Structured extraction | LLMExtractionStrategy or direct litellm on cached markdown | Native-capable; runtime preference is direct-litellm-on-markdown — keep that |
| Step 5/6 review, DB, change detection, provenance | Data layer | Out of crawl4ai scope | Separate workstream |
| M6/M7 scheduling, alerts, exec report, gold-set scoring, client-fit | Automation & eval | Out of crawl4ai scope | Separate workstream |

Scope boundary: "Adopt crawl4ai" is not the same as "close all the gaps." crawl4ai owns a slice — usable-content %, partial-content detection, the crawl half of the quality gate, and retiring hand-rolled plumbing. It does not touch scheduling, alerts, reports, gold-set scoring, or the risk of human corrections being overwritten by recrawls. Those remain separate work regardless of crawler choice.

3. Gap analysis — non-technical (shareable)

Plain-language version of the same picture, safe for a non-technical audience.

| Business capability | Handled by the new local approach? | What it means for you |
| --- | --- | --- |
| Finding conference websites | ✅ Yes (unchanged) | AI still suggests where to look; that part already works well |
| Reading / collecting the pages | ✅ Yes — improved | Running from your own connection means far fewer sites block us, so more pages are read successfully |
| Getting blocked by websites | ✅ Largely solved | This was the #1 pain. It was caused by the rented server, not the software. Your own connection is trusted, so most blocks disappear |
| Pulling out the 54 data points | ✅ Yes (rebuilt on standard tooling) | Same rich data, on better-supported, easier-to-maintain plumbing |
| Knowing when something failed (no silent errors) | ✅ Yes | We still see exactly which pages worked, were blocked, or came back incomplete |
| Reviewing & correcting the data | ➖ Unchanged | The review screen and manual overrides work the same |
| Scheduled automatic runs | ⏳ Not yet — separate work | Changing the crawler doesn't add automation; still to be built |
| Email alerts (CFP opens / deadline nearing) | ⏳ Not yet — separate work | Still to be built |
| Weekly executive report to Nicolia | ⏳ Not yet — separate work | The report capability exists but isn't wired to send automatically |
| Google Sheets integration | ⏳ Not yet — separate work | Still to be built; Nicolia's sheets stay read-only for now |
| Protecting human corrections from being overwritten | ⚠️ Needs a safeguard | Important for trust; it's a data rule, not a crawler feature |

Bottom line for a non-technical reader: Moving the tool to run from your own connection fixes the biggest, most visible problem (websites blocking us) and rebuilds the "engine" on stronger, standard parts. The remaining work — automatic scheduling, alerts, and the weekly report — is about turning a working tool into a hands-off service, and is separate from the blocking fix.

4. Impacts of the "run locally" decision (align on these)

Choosing local/residential egress is the right call, but it has honest trade-offs worth agreeing on now:

- Blocking pain drops sharply — expect the 6 BLOCKED / 1 PARTIAL baseline to improve materially with native crawl4ai + stealth from a home IP. (To be confirmed by the spike — see §6.)

- The recovery pipeline can retire — the VPS Step 3.5 job→runner→upload dance, local_browser_fallback/, the Windows runner ZIPs, and upload endpoints are no longer needed as a core path. Big simplification.

- ⚠️ The main new trade-off: an always-on service now depends on a machine that's actually on. The VPS advantage was 24/7 uptime. If crawls run from Matt's Windows machine, then M6 scheduled runs require that machine (or a home always-on box) to be powered and online at run time. This is the one thing local egress makes harder, and it should shape how M6 is designed (e.g., a dedicated always-on home mini-PC, or a hybrid where only scheduling lives in the cloud and crawling reaches back to the home connection).

- Anti-bot API specifics still need verification. The native stealth/undetected-browser and proxy_config details are not in the verified crawl4ai-expert skill (which covers crawl/scoring/extraction, not evasion). Those exact parameters must be confirmed against crawl4ai 0.9.0 docs before coding — no config from memory.

5. 62-requirements mapping (local-crawl4ai lens)

Source: full 62-requirement scorecard retrieved 2026-07-02 (channeled.org static export requirements_comparison_with_62_scorecard_20260703T013831Z). Totals: 40 MET / 13 PARTIAL / 9 NOT MET. Mapped line-by-line in §5c.

5a. The four buckets (how the local-crawl4ai decision affects each)

| Bucket | What's in it | Effect of the local + native decision |
| --- | --- | --- |
| A. Crawl & extract core | discovery, crawling, blocking, usable content, 54-col extraction, failure telemetry | Directly improved / rebuilt. Local egress fixes blocking; native crawl4ai replaces hand-rolled crawl+score; extraction reproduced on standard tooling |
| B. Data & review layer | review queue, overrides, geo enrich, change detection, provenance/freshness, correction-preservation | Unaffected by crawler choice. Carries over; the correction-overwrite risk still needs a merge rule |
| C. Automation & delivery | scheduled runs (M6), email alerts, weekly exec report (M7), Sheets integration | Not touched by crawler choice. Separate workstream; note the "machine must be on" impact from §4.3 |
| D. Evaluation & scoring | gold-set accuracy, model default selection, client-fit scoring | Not touched by crawler choice. Separate workstream |

Legend — Bucket: A = crawl & extract core (improved/rebuilt by local + native crawl4ai) · B = data & review layer (unaffected by crawler choice) · C = automation & delivery (separate workstream) · Pre = pre-crawl LLM discovery (keep custom, not crawl4ai).

5c. Full 62-requirement mapping (local + native crawl4ai lens)

| # | Requirement | Status | Bucket | Impact under local + native crawl4ai |
| --- | --- | --- | --- | --- |
| 1 | Automate monitoring of 100–500+ conf sites | MET | A/C | Native crawl handles scale reliably from home IP; the "automated" half is scheduling (bucket C) |
| 2 | Find CFP status | MET | A | Reproduced via native crawl + extraction |
| 3 | Find abstract submission deadlines | MET | A | Reproduced |
| 4 | Track conference dates | MET | A | Reproduced |
| 5 | Track location / geo | MET | A/B | Extracted natively; enrich in data layer |
| 6 | [Infrastructure req — unspecified] | PARTIAL | ? | Source label opaque; revisit when infra req is named |
| 7 | [Infrastructure req — unspecified] | PARTIAL | ? | Source label opaque; revisit when infra req is named |
| 8 | Conference name field | MET | A | Extraction schema — reproduced (direct-litellm 54-col) |
| 9 | Conference URL (primary target) | MET | A | Native result.url preserved |
| 10 | Location (city, state/country) | MET | A/B | Extract + enrich |
| 11 | Event dates | MET | A | Reproduced |
| 12 | CFP deadline | MET | A | Reproduced |
| 13 | CFP status (Open/Closed/Not Yet) | MET | A | Reproduced |
| 14 | Submission URL | MET | A | Reproduced |
| 15 | Contact info (name/email/phone) | MET | A | Reproduced |
| 16 | Submission tracking (submitted/not) | MET | B | Data-layer flag — unaffected |
| 17 | Desired CFP status values (Open/Urgent/Submitted) | PARTIAL | B | Post-extraction categorization rule — small data logic, not a crawler gap |
| 18 | CFP→Open ⇒ HIGH alert | PARTIAL | C | Change data exists; alert layer separate |
| 19 | Deadline <30d ⇒ HIGH alert | PARTIAL | C | Urgency computed; proactive alert separate |
| 20 | New conference ⇒ MEDIUM alert | PARTIAL | C | Discovery works; alert separate |
| 21 | Dates changed ⇒ MEDIUM alert | PARTIAL | C | Tracked; push separate |
| 22 | Submission URL changed ⇒ LOW alert | NOT MET | B/C | Needs recrawl+diff (crawl gives raw signal) + alert layer |
| 23 | Discover CFP page paths (not just main page) | MET | A | Native deep crawl (BestFirst + custom scorer) does this — retire hand-rolled frontier |
| 24 | Path memory system | MET | B | Keep custom source_registry; native crawl underneath |
| 25 | Path confidence tracking | MET | B | Custom data layer — unaffected |
| 26 | Self-healing path update | MET | B | Custom — unaffected |
| 27 | Fast return visits (stored path first) | MET | B | Custom; crawl4ai cache modes assist |
| 28 | Per-run scan summary | MET | A/C | Native per-page signals feed summary; dashboard UI exists |
| 29 | Weekly executive report (7 sections) | PARTIAL | C | Generator exists, not wired — separate |
| 30 | Email delivery of reports | NOT MET | C | Separate workstream |
| 31 | Top action items section | NOT MET | C | Separate workstream |
| 32 | Urgent deadlines section | PARTIAL | C | Data exists; auto-gen separate |
| 33 | New/changed opportunities section | PARTIAL | B/C | Needs change detection (B) + report wiring (C) |
| 34 | Compare current vs previous scan | MET | B | Data-layer diff — unaffected |
| 35 | Identify change types | MET | B | Unaffected |
| 36 | Flag items needing team action | PARTIAL | B/C | Detected; active flagging/push separate |
| 37 | Run automatically on schedule (weekly min) | NOT MET | C | Separate + gated by "home machine must be on" (§4.3) — the biggest gap |
| 38 | Weekly → Daily once proven | NOT MET | C | Same as #37 |
| 39 | [Automation infrastructure] | NOT MET | C | Separate workstream |
| 40 | Read conf list from Google Sheet | NOT MET | C | Integration — separate; currently master-list file |
| 41 | Update Google Sheet with findings | NOT MET | C | Separate; sheets stay read-only until authorized |
| 42 | Client-specific filtered views | NOT MET | B/C | Separate; no Sheets connection yet |
| 43 | Track success/failure per site | MET | A | Reproduced cleanly from native success/status_code — the "0 silent failures" spine |
| 44 | Retry logic | MET | A | crawl4ai retry; note VPS "fallback mode" = local-browser recovery, which local egress subsumes |
| 45 | Failure reporting | PARTIAL | A/C | Signal is native (A); proactive email is C |
| 46 | US-only scope (all/48/custom) | MET | B | Config/enrich — unaffected |
| 47 | International (global) scope | MET | B | Unaffected |
| 48 | Specific non-US countries | MET | B | Unaffected |
| 49 | Separate geo prefs (conf vs awards) | MET | B | Unaffected |
| 50 | AI discovery (multiple models) | MET | Pre | Keep custom multi-model discovery — not a crawl4ai task |
| 51 | Cross-reference models for confidence | MET | Pre | Keep custom — unaffected |
| 52 | Find both conferences AND awards | MET | Pre/A | Discovery + extraction — reproduced |
| 53 | Review extracted data in table | MET | B | Review UI — unaffected |
| 54 | Filter by multiple criteria | MET | B | Unaffected |
| 55 | Mark reviewed / follow-up / re-open | MET | B | Unaffected |
| 56 | Override extracted values | MET | B | Unaffected — and where the correction-precedence safeguard applies |
| 57 | Track reviewer identity + timestamp | MET | B | Unaffected |
| 58 | Export to CSV | MET | B | Unaffected |
| 59 | Locked 54-column extraction format | MET | A | Reproduced via direct-litellm-on-markdown |
| 60 | Source URL preservation (conf_page_url) | MET | A | Native result.url |
| 61 | Completeness metrics (col 54) | MET | A/B | Computed post-extraction |
| 62 | Minimal operational cost (<$5/mo) | MET | ✕-cutting | Local decision moves crawl compute off the VPS to the home machine; API spend unchanged (deepseek-chat cheap). Still well under target; trade cloud cost for home uptime/electricity |

5d. What the full 62 shows at a glance

- Bucket A (crawl/extract core, ~24 reqs): almost all already MET — native crawl4ai reproduces these on stronger tooling, and the local IP is what lifts the two soft spots (usable-content %, blocked-URL recovery, #44). This is where adopting crawl4ai pays off directly.

- Bucket B (data/review, ~20 reqs): overwhelmingly MET and unaffected by the crawler switch — they carry over as-is. The one watch item is the correction-precedence safeguard (#56).

- Bucket C (automation/delivery, ~14 reqs): this is where every NOT MET and most PARTIALs live — scheduling (#37–39), alerts (#18–22), reporting/email (#29–33), Sheets (#40–42). None of these are solved by changing the crawler. They are the real remaining product build, and #37 is directly shaped by the local-egress "machine must be on" trade-off.

- Bucket Pre (discovery, 3 reqs): MET, keep your custom multi-model discovery untouched.

Headline: switching to local + native crawl4ai secures and simplifies the ~24 already-working crawl/extract requirements and fixes the blocking soft spots — but 0 of the 9 NOT MET requirements are crawler problems. They are automation/delivery/integration work (bucket C). Adopting crawl4ai is necessary hygiene, not the thing that closes the customer-visible gaps.

6. Recommended decision path / next steps

- ✅ Egress model decided: local / residential.

- Native-crawl4ai spike on the known-bad URLs: re-run the 6 BLOCKED + 1 PARTIAL baseline from the home connection with stealth on, and measure recovery. This empirically confirms §4.1 before investing further.

- Port the quality gate to native signals (success / status_code / content checks) to reproduce "0 silent failures" cleanly.

- Decide the M6 hosting shape given §4.3 (home always-on box vs. cloud-scheduler-reaching-home).

- Then wire downstream: finalize extraction default via gold-set scoring, then M6/M7.

- Add a correction-precedence rule so recrawls never silently overwrite human-verified data (trust safeguard, bucket B).

Full 62-requirement mapping complete (§5c, source retrieved 2026-07-02). Anti-bot/stealth/proxy API specifics still pending verification against crawl4ai 0.9.0 docs.